# Scrum Backlogs

Project Name: Hire Me Platform

Document Version: 1.0

## Sprint 1: Architecture & Auth

Goal: Setup repo, database, and JWT authentication.

| Ticket ID | Task | Assignee | Status |
| --- | --- | --- | --- |
| TKT-101 | Init Node.js + Express backend | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-102 | Init React + Vite frontend | AWONO FABIEN NYADINGA | Done |
| TKT-103 | Design Sequelize DB Schema | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-104 | Build Auth API (Login/Register) | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-105 | Build Auth UI (Login Form) | AWONO FABIEN NYADINGA | Done |

## Sprint 2: Core Workflows & Wallet

Goal: Implement Profiles, Booking lifecycle, and Escrow logic.

| Ticket ID | Task | Assignee | Status |
| --- | --- | --- | --- |
| TKT-201 | Build Escrow Hold/Refund logic | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-202 | Provider Search & Filter API | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-203 | Client Dashboard UI | AWONO FABIEN NYADINGA | Done |
| TKT-204 | Provider Profile UI & Booking Modal | AWONO FABIEN NYADINGA | Done |
| TKT-205 | Booking Status Update API | EBUA KEDZE FRANCK JORDAN | Done |

## Sprint 3: Real-Time Features

Goal: Implement Socket.io chat and Admin oversight.

| Ticket ID | Task | Assignee | Status |
| --- | --- | --- | --- |
| TKT-301 | Socket.io server setup | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-302 | Real-time Chat UI Modal | AWONO FABIEN NYADINGA | Done |
| TKT-303 | Review & Rating API | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-304 | Admin Dashboard (Verify Providers) | AWONO FABIEN NYADINGA | Done |
| TKT-305 | Write PRD and SRD Docs | Besomba Baonerges | Done |

## Sprint 4: Polish & Documentation

Goal: Bug fixes, optimizations, and final academic report.

| Ticket ID | Task | Assignee | Status |
| --- | --- | --- | --- |
| TKT-401 | Fix Socket duplicate message bug | EBUA KEDZE FRANCK JORDAN | Done |
| TKT-402 | Add "Save Provider" feature | AWONO FABIEN NYADINGA | Done |
| TKT-403 | Generate UML Diagrams | NDZI LEVI KONGNYU | Done |
| TKT-404 | Finalize Master Report (.docx) | Besomba Baonerges | Done |
| TKT-405 | Seed Dummy Data for Testing | Besomba Baonerges | Done |