# Hire Me Platform - Sprint Backlogs

The development of the Hire Me platform was divided into a 4-week timeline. We utilized the Scrum methodology to iteratively build, test, and deploy features. Below is the breakdown of tasks across four one-week Sprints.

## Sprint 1: Foundation and Architecture

Goal: Establish the project architecture, database models, and core authentication system.

| Task | Assignee | Status |
| --- | --- | --- |
| Initialize backend (Node.js/Express) and frontend (React/Vite) repositories. | AWONO FABIEN NYADINGA, EBUA KEDZE FRANCK JORDAN | Done |
| Design database schema (Users, Profiles, Bookings, Transactions, Messages). | EBUA KEDZE FRANCK JORDAN | Done |
| Implement JWT Authentication and Role-Based Access Control (RBAC). | EBUA KEDZE FRANCK JORDAN | Done |
| Create basic UI wireframes and establish the Tailwind CSS design system. | AWONO FABIEN NYADINGA | Done |
| Build Landing Auth page and basic routing structure. | AWONO FABIEN NYADINGA | Done |

## Sprint 2: Core Marketplace Workflows

Goal: Implement the primary flows: Profiles, Wallets, and the Booking Lifecycle.

| Task | Assignee | Status |
| --- | --- | --- |
| Develop the Wallet & Escrow system endpoints (Top-up, Escrow Hold, Payout). | EBUA KEDZE FRANCK JORDAN | Done |
| Build Provider Search API with filtering by category and hourly rate. | EBUA KEDZE FRANCK JORDAN | Done |
| Develop Client Dashboard (Provider search, listing bookings). | AWONO FABIEN NYADINGA | Done |
| Develop Provider Dashboard (Accept/Reject bookings, Earnings view). | AWONO FABIEN NYADINGA | Done |
| Implement Provider Profile page and Booking Modal. | AWONO FABIEN NYADINGA | Done |

## Sprint 3: Enhancements and Real-Time Features

Goal: Add real-time communication, reviews, and administrative oversight.

| Task | Assignee | Status |
| --- | --- | --- |
| Integrate Socket.io for real-time notifications (booking_updated). | EBUA KEDZE FRANCK JORDAN | Done |
| Develop Real-Time Chat Modal with optimistic UI updates. | AWONO FABIEN NYADINGA | Done |
| Implement Review and Rating logic (updates provider average rating). | EBUA KEDZE FRANCK JORDAN | Done |
| Build Admin Dashboard (User moderation, analytics, verifying credentials). | AWONO FABIEN NYADINGA | Done |
| Draft Project Report Chapter 1 & 2. | Besomba Baonerges | Done |

## Sprint 4: Polish, UI Consistency, and Documentation

Goal: Finalize UI features, fix bugs, and complete academic documentation.

| Task | Assignee | Status |
| --- | --- | --- |
| Implement "Save/Favorite Provider" feature with optimistic UI. | AWONO FABIEN NYADINGA, EBUA KEDZE FRANCK JORDAN | Done |
| Fix Socket.io duplicate message bugs and cancel booking edge cases. | EBUA KEDZE FRANCK JORDAN | Done |
| Finalize UML diagrams (Class, Sequence, Use Case, ERD). | NDZI LEVI KONGNYU | Done |
| Finalize Project Management artifacts (Backlogs) and remaining report chapters. | Besomba Baonerges | Done |