# PHASE 2: SCRUM ARTIFACTS

Project Title: Hire Me - A Local Service Marketplace

# 1. Product Backlog

The Product Backlog is an ordered, prioritized list of all the features, functions, and requirements necessary to build the 'Hire Me' platform.

| ID | User Story / Feature | Priority | Estimate (Story Points) |
| --- | --- | --- | --- |
| PB-01 | As a User, I want to securely register and log in so that my data is protected. | High | 3 |
| PB-02 | As an Admin, I want to approve/reject Provider verification documents so that only trusted professionals are listed. | High | 5 |
| PB-03 | As a Client, I want to search and filter providers by category and price so that I can find the right fit. | Medium | 3 |
| PB-04 | As a User, I want to top-up a digital wallet via a Mobile Money simulation so that I can pay for services. | High | 5 |
| PB-05 | As a Client, I want my funds held in an Escrow system when I book a job so that I am protected from fraud. | High | 8 |
| PB-06 | As a Provider, I want funds released automatically to my wallet when a job is marked completed. | High | 8 |
| PB-07 | As a Client/Provider, I want to chat in real-time so that we can coordinate the physical job details. | Medium | 5 |
| PB-08 | As an Admin, I want to view platform analytics (total users, total bookings) to monitor growth. | Low | 2 |

# 2. Sprint Backlog

The Sprint Backlog breaks down the prioritized Product Backlog features into granular, actionable engineering tasks distributed across two-week iterative sprints.

## Sprint 1: Core Foundation & Authentication

Goal: Establish the database architecture, initialize the repositories, and build the secure JWT authentication flow.

| Task ID | Actionable Task Description | Status |
| --- | --- | --- |
| T-1.1 | Initialize Node.js/Express backend and React.js frontend structures. | Done |
| T-1.2 | Design relational schema for User and Booking models using Sequelize ORM. | Done |
| T-1.3 | Implement bcrypt password hashing and JWT token generation for Login API. | Done |
| T-1.4 | Build responsive Landing/Auth frontend page with Tailwind CSS. | Done |

## Sprint 2: Profiles & Provider Verification

Goal: Enable service providers to build their profiles and allow administrators to vet and verify their identity documents.

| Task ID | Actionable Task Description | Status |
| --- | --- | --- |
| T-2.1 | Create ProviderProfile model with a One-to-One relationship to User. | Done |
| T-2.2 | Configure multer middleware for handling multipart/form-data document uploads. | Done |
| T-2.3 | Develop the Admin Dashboard UI to list 'pending verification' providers. | Done |
| T-2.4 | Implement PATCH /api/admin/providers/:id/verify endpoint. | Done |

## Sprint 3: Wallet System & Escrow Booking

Goal: Implement the financial core of the platform, ensuring transactional atomicity and fraud protection via Escrow holds.

| Task ID | Actionable Task Description | Status |
| --- | --- | --- |
| T-3.1 | Add 'wallet_balance' column and create the Transaction audit ledger model. | Done |
| T-3.2 | Build Wallet Top-Up UI simulating 9-digit Cameroonian Mobile Money. | Done |
| T-3.3 | Write DB Transactions to deduct funds instantly when a Booking is created. | Done |
| T-3.4 | Write completion logic to atomically release funds to Provider's wallet. | Done |

## Sprint 4: Search & Real-Time Chat

Goal: Build the Client discovery interface and integrate WebSockets for instant communication between matched users.

| Task ID | Actionable Task Description | Status |
| --- | --- | --- |
| T-4.1 | Build Client Dashboard React component with category/price filters. | Done |
| T-4.2 | Implement backend GET /api/providers with query filtering logic. | Done |
| T-4.3 | Set up Socket.io server and configure secure JWT WebSocket authentication. | Done |
| T-4.4 | Build floating Chat Modal UI to display real-time message streams. | Done |